CHATJOEY SPRINT SUMMARY REPORT

From Project Review and Frontend Prototyping to Unified System Integration and Validation

| Project | JoeyLLM / ChatJoey |
| --- | --- |
| Reporting Period | This Sprint (Three Weeks) |
| Prepared by | JoeyLLM Project Team |
| Report Date | 10 August 2026 |
| Report Status | English Version - Pending Team Confirmation |

# Executive Summary

The work completed during this Sprint progressed through three consecutive stages. In Week 1, the team reviewed the project and prepared the working environment. In Week 2, in accordance with Matthew's instructions, each member developed an individual Next.js chat frontend prototype and studied Qdrant and vector databases. In Week 3, the team stopped developing separate versions, compared and consolidated the members' designs, selected YingZhe's interface as the primary template, and completed the integration and deployment of the live JoeyLLM API, followed by independent testing by each team member.

At every stage, the team worked in accordance with Matthew's instructions and the technical resources available at the time. No model fine-tuning, post-training, or other backend experiments were conducted in Week 1 because JupyterHub was under maintenance and the team did not have access to the database, datasets, computing environment, or relevant backend services. This was not the result of the team abandoning or delaying the work.

Core Sprint Outcome: The team established a unified ChatJoey frontend, completed the end-to-end connection and online deployment of the live JoeyLLM API, and had every team member independently test the system connection and model response performance.

# Sprint Goal

This Sprint has two primary goals:

## Complete the unified ChatJoey frontend and API integration

The team will consolidate the individual frontend designs into a single shared ChatJoey interface. The team will then integrate and deploy the JoeyLLM API and conduct independent end-to-end testing to confirm that the frontend communicates with the API correctly, the system returns responses reliably, and the model’s answers align with the team’s expectations.

## Develop a foundational understanding of vector databases and Qdrant

The team will study the core concepts of vector data, text embeddings, similarity search, and Qdrant. This will prepare the team for the next Sprint, which will focus on vector storage, semantic retrieval, and retrieval-augmented generation.

# Sprint Objectives and Scope of Completion

| Workstream | Objective | Work Completed | Status |
| --- | --- | --- | --- |
| Project Preparation | Restore the team's shared understanding of the previous semester's deliverables, code, and documentation | Reviewed the GitHub repositories and existing materials | Completed |
| Frontend Development | Create comparable Next.js ChatJoey interface designs | Members completed and presented individual frontend prototypes | Completed |
| Team Integration | Discontinue competing versions and establish one shared frontend | Selected YingZhe's design as the primary template and improved it collaboratively | Completed |
| API Integration | Enable the unified frontend to call the live JoeyLLM service | Completed API integration and end-to-end deployment | Completed |
| System Testing | Confirm online connectivity and observe model response quality | Each member conducted independent question-and-answer testing | Completed |
| Vector Database Preparation | Develop a foundational understanding of Qdrant and vector retrieval | Completed conceptual study in preparation for the next Sprint | Completed |

# Week 1: Project Review and Environment Preparation

As not all team members had returned to campus, the team was unable to arrange a full in-person meeting, and Matthew did not assign any new development tasks at that stage. At the same time, JupyterHub and the project server were undergoing maintenance and upgrades, so the team could not access the data, databases, or runtime environment used in the previous semester.

Following the project arrangements available at the time, team members individually accessed GitHub and reviewed and organised the previous semester's repositories, code, documentation, and existing deliverables. This enabled the team to reacquaint itself with the project background, technical direction, and current progress in preparation for subsequent development.

## Technical Conditions and Work Boundaries

Until access to the server and database was restored, the team did not have the necessary conditions to conduct model fine-tuning, post-training, or other backend experiments. Such work requires access to training data, the model framework, computing resources, and the runtime environment, none of which had yet been made available to the team.

Note: The scope of work in Week 1 was determined by the project conditions available at the time. The team completed its project review and organised existing materials, creating a shared foundation for subsequent frontend development and system integration.

# Week 2: Next.js Frontend Prototypes and Vector Database Study

Matthew asked the team to develop a Next.js-based ChatJoey interface. To explore different design options, each member completed an independent frontend prototype on a personal GitHub branch and presented the interface design and interaction concepts through GitHub and Vercel for subsequent team comparison.

The purpose of the individual prototyping stage was not to maintain multiple products over the long term, but to explore page layouts, chat interactions, responsive design, and deployment approaches before selecting a unified frontend. This stage provided direct reference material for the team's selection and integration work in Week 3.

## Qdrant and Vector Database Preparation

Team members also studied the fundamental concepts of vector databases, including text embeddings, vector storage, similarity search, and the role of Qdrant in a retrieval-augmented generation workflow. Qdrant does not generate answers itself; instead, it retrieves content from the project materials that is semantically relevant to the user's question and supplies that content to JoeyLLM.

Conceptual Workflow: Project materials are converted into vectors and stored in Qdrant; the user's question is also converted into a vector; Qdrant returns similar content; and JoeyLLM generates an answer using the retrieved results.

## Week 2 Individual Frontend Deliverables

| Deliverable Type | Content | Purpose |
| --- | --- | --- |
| Next.js Prototype | Independent chat interface, message area, input components, and responsive layout | Compare members' design directions |
| GitHub Branch | Members committed code to personal branches and created review entry points | Avoid overwriting main directly |
| Vercel Preview | Deployed individual designs as online previews | Enable the team and stakeholders to review the designs |
| Technical Study | Studied Qdrant, embeddings, and similarity search | Prepare for retrieval work in the next stage |

# Week 3: Unified Frontend, API Integration, and System Testing

In response to Matthew's instruction to stop separate development and establish a unified version, the team held a focused discussion on the strengths and weaknesses of each frontend prototype. The team compared page layouts, chat interactions, responsive behaviour, and the feasibility of subsequent API integration.

Following the discussion, the team selected YingZhe's frontend design as the primary template and incorporated suitable elements from other members' designs. Subsequent development centred on this shared version, and the team no longer maintained multiple competing official versions.

## Live JoeyLLM API Integration

The team integrated and deployed the live JoeyLLM API within the shared frontend, transforming ChatJoey from a static interface with simulated responses into an end-to-end system capable of sending questions to the model service and displaying genuine responses.

The completed system follows this key workflow: a user enters a question on the ChatJoey page; the Next.js server sends the request to the JoeyLLM API; the API returns the model's response; and the frontend displays the result in the chat message area.

## Independent Team Testing

After the API was deployed, each team member independently tested the online system. Members asked JoeyLLM questions from different perspectives to determine whether the webpage could send requests correctly, whether the API returned results reliably, and whether the model's answers aligned with the team's expectations for JoeyLLM's functionality and performance.

The team consolidated and compared the test results to determine whether the end-to-end connection between the frontend and API was functioning correctly, while also identifying possible content deviations, inconsistent responses, or other issues requiring further optimisation.

Testing Principle: A successful API response confirms that the technical deployment and connection are fundamentally complete. Whether the answer meets expectations is used to assess the model's current performance and future optimisation needs. These two findings must be recorded separately and must not be treated as the same conclusion.

| Test Dimension | Checks | Completion Criterion |
| --- | --- | --- |
| Page Usability | The unified frontend opens online and its input and send functions operate correctly | A user can complete a full question submission |
| API Connectivity | Requests reach the JoeyLLM API and receive responses | The page reliably displays genuine returned results |
| Error Handling | Observe interface behaviour during failures, timeouts, or exceptions | Issues can be identified and recorded |
| Response Quality | Compare relevance, accuracy, and consistency across different questions | Produce observations of model performance |
| Member Verification | Each member independently tests the system and reports the results | Test results are consolidated by the team |

# Key Deliverables and Evidence

| Deliverable | Evidence | Conclusion |
| --- | --- | --- |
| Frontend Prototype Exploration | Personal GitHub branches, code commits, and Vercel previews | Completed |
| Unified UI Design | Team discussion outcomes and the shared version based on YingZhe's design | Completed |
| Live API Integration | Live question-and-answer workflow in the unified system | Completed |
| Online Deployment | Accessible team deployment | Completed |
| Independent Testing | Questions and response observations recorded by individual members | Completed |
| Qdrant Study | Understanding of vector database concepts and plans for subsequent work | Foundational preparation completed |

# Limitations, Dependencies, and Items Outside Scope

The scope completed during this Sprint should be assessed against Matthew's requirements and the access permissions actually available to the team. The team completed the requested frontend prototypes, unified integration, API connection, deployment, and testing activities.

Model fine-tuning, post-training, modification of training data, and database-level backend experiments were not activities that the team was able to perform during this Sprint. At the time, the team did not have access to JupyterHub, the database, training data, computing resources, or the relevant backend services, and therefore could not conduct this work independently.

| Limitation or Dependency | Impact | Response |
| --- | --- | --- |
| JupyterHub and Server Maintenance | The previous semester's runtime environment was unavailable | Prioritised repository review and frontend preparation |
| Database Access Not Available | Could not directly inspect or modify the previous semester's data | Await Matthew's access permissions and further instructions |
| Training Environment Unavailable | Could not conduct fine-tuning or post-training experiments | Did not claim completion of unauthorised backend work |
| Model Performance Requires Further Observation | Successful API operation does not mean every answer meets expectations | Retain member test records for subsequent optimisation |

# Sprint Completion Assessment

Across the three weeks, the Sprint completed the full process from project review and individual frontend exploration to team selection, unified system integration, and online validation. The team established a shared ChatJoey frontend, connected and deployed the live JoeyLLM API, and confirmed through independent member testing that the system could perform end-to-end question answering.

The Sprint can therefore be considered to have achieved its core delivery objectives. Model response quality, Qdrant-based retrieval augmentation, data optimisation, and backend experiments requiring server and database access should continue in later Sprints and should not be treated as evidence that the frontend and API deliverables for this Sprint were incomplete.

Completion Conclusion: Within the scope assigned by Matthew and the technical conditions available to the team, the unified ChatJoey frontend, API integration, online deployment, and team testing were all completed.

# Recommendations for the Next Stage

| Area | Recommended Work | Expected Output |
| --- | --- | --- |
| Qdrant | Complete a reproducible example of vector insertion and similarity search | Concept explanation, test data, and retrieval results |
| RAG | Design a workflow that retrieves project materials before calling JoeyLLM | Basic retrieval-augmented architecture |
| Model Testing | Create a standardised question set and record response quality | Comparable test results |
| Data and Training | Develop data-optimisation and training-parameter experiments after access is granted | An experimental plan confirmed by Matthew |
| Project Documentation | Update the README, deployment URL, operating instructions, and limitations | Reproducible and up-to-date repository documentation |